LUMINA NEXUS

Inter-Agent Communication System

Product Requirements Document + Claude Code Build Instructions

MooseNet · 2026-04-05 · Session 9 Build Target

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-04-05 | Peter + Claude | Initial PRD, architecture, build plan |

PART 1: PRODUCT REQUIREMENTS

# 1. Problem statement

Lumina is an effective orchestrator and conversational agent, but fails at complex multi-step execution. When asked to import 6 trackers into Plane (150+ work items), she attempted everything in a single conversation turn, hit IronClaw’s 50-tool-iteration limit and 3600s timeout, and stalled for 7+ hours. The root cause is architectural: Lumina uses an LLM to both plan AND execute, meaning every API call burns tokens.

Additionally, Lumina has no mechanism for sub-agents to communicate back to her. Agent Briefly and Agent Ops run their tasks but cannot report results, escalate problems, or request decisions without Lumina polling them via MCP tools.

Goal: Build Nexus, an inter-agent inbox system that enables Lumina to delegate work to sub-agents and receive results asynchronously. Then build Axon, the first sub-agent that uses Nexus to receive work orders and execute bulk operations via Python.

# 2. Design principles

Inference is a resource to be allocated, not a constant. Each agent and each sub-task uses the minimum inference tier that produces acceptable quality.

Lumina orchestrates, never executes bulk work. She creates work orders and monitors progress. Never more than ~5 tool calls for a single user request.

Python manages execution. Reliable, deterministic, handles retries, survives restarts. LLMs handle judgment calls only.

No peer-to-peer messaging. Sub-agents send to Lumina only. Lumina is the sole coordinator. Prevents runaway delegation loops.

Custom over native OpenClaw. IronClaw v0.19.0 lacks sessions_send/sessions_spawn. Python sub-agents aren’t IronClaw agents. Native Claw sub-agents route all inference through the same Gateway; ours can bypass LLMs entirely for deterministic work. If native multi-agent ships later, we add an adapter.

# 3. Naming schema

All components use the Lumina naming schema (approved 2026-04-05).

| Category | Name | Role |
| --- | --- | --- |
| System | Nexus | Inter-agent inbox (this build) |
| System | Refractor | Smart LLM proxy (CT305:4000, exists) |
| System | Terminus | MCP tool hub (CT214, exists) |
| System | Engram | Memory/knowledge (replaces Reflexa, future) |
| System | The Obsidian Circle | Wizard reasoning council (future) |
| System | The Plexus | Work queue in Plane (identifier PX) |
| Agent | Lumina | Orchestrator (CT305, exists) |
| Agent | Axon | Work queue manager (CT310, this build) |
| Agent | Vigil | Briefings (CT310, exists as Agent Briefly) |
| Agent | Sentinel | Ops monitoring (CT310, exists as Agent Ops) |
| Agent | Mr. Wizard | Deep reasoning (future) |
| Agent | Vector | Dev loops (CT310, replaces ARCADE) |
| Agent | Seer | Research (CT310, future) |

# 4. Architecture

## 4.1 System layers

| Layer | Component | Location | Inference tier |
| --- | --- | --- | --- |
| 1. Orchestrator | Lumina (IronClaw) | CT305 (PVS) | Cloud (OpenRouter) |
| 2. Communication | Nexus (inbox MCP tools) | CT214 (PVM) → CT300 (PVS) | None |
| 3. Sub-agents | Axon, Vigil, Sentinel, Vector, Seer | CT310 (PVS) | Local Qwen ($0) |
| 3. Sub-agents | Mr. Wizard | Dedicated CT (PVS) | Claude OAuth (gated) |
| 4. State | The Plexus (Plane CE) | CT315 (PVS) | None |
| 4. State | Postgres (Nexus backend) | CT300 (PVS) | None |
| 5. Memory | Engram | Gitea + CT310 | Future |

## 4.2 Communication flow

All inter-agent communication routes through Nexus on Terminus (CT214). Sub-agents call Nexus MCP tools via SSH stdio from CT310. Lumina calls Nexus MCP tools via the same SSH stdio path she uses for all MCP tools.

Peter → Matrix → Lumina (CT305)

└→ nexus_send(to=axon, type=work_order) via MCP

└→ Postgres INSERT on CT300

Axon (CT310) polls inbox:

└→ nexus_check(agent=axon) via MCP

└→ nexus_read(agent=axon) via MCP

└→ [executes work as pure Python]

└→ nexus_send(to=lumina, type=result) via MCP

Lumina heartbeat (every 5 min):

└→ nexus_check(agent=lumina) via MCP

└→ if urgent/critical: nexus_read + act

└→ if normal/low: wait for 30-min cycle

## 4.3 Access control

| Agent | Can send to | Can read | Can read history |
| --- | --- | --- | --- |
| lumina | Any agent, broadcast (*) | Own inbox | All agents |
| axon | lumina only | Own inbox | Own messages |
| vigil | lumina only | Own inbox | Own messages |
| sentinel | lumina only | Own inbox | Own messages |
| vector | lumina only | Own inbox | Own messages |
| seer | lumina only | Own inbox | Own messages |
| wizard | lumina only | Own inbox | Own messages |

Enforced in nexus_tools.py. Caller identity derived from SSH key or passed as parameter with validation.

# 5. Nexus specification

## 5.1 MCP tools (nexus_tools.py)

Five tools registered in Terminus server.py. Backend: Postgres on CT300 via psycopg2.

nexus_send

| Parameter | Type | Required | Description |
| --- | --- | --- | --- |
| from_agent | string | Yes | Sender: lumina, axon, vigil, sentinel, vector, seer, wizard |
| to_agent | string | Yes | Recipient agent ID or * for broadcast |
| message_type | string | Yes | work_order, status, escalation, result, heartbeat, notification |
| priority | string | No | critical, urgent, normal (default), low |
| payload | JSON string | Yes | Message body (schema varies by type) |
| correlation_id | string | No | Links related messages (e.g. work order UUID) |
| ttl_hours | integer | No | Time to live. Default: 24. Critical: 72. Low: 12 |

Returns: {"message_id": "uuid", "status": "delivered", "timestamp": "..."}

nexus_check

Lightweight count-only check. Designed for 5-min heartbeat at near-zero cost (~50 tokens round-trip).

| Parameter | Type | Required | Description |
| --- | --- | --- | --- |
| agent_id | string | Yes | Which inbox to check |

Returns: {"pending": 3, "by_priority": {"critical": 0, "urgent": 1, "normal": 2, "low": 0}, "by_type": {...}, "oldest_unread": "..."}

nexus_read

Read full message bodies with filtering.

| Parameter | Type | Required | Description |
| --- | --- | --- | --- |
| agent_id | string | Yes | Which inbox to read |
| type_filter | string | No | Filter by message_type |
| priority_filter | string | No | Minimum priority (urgent returns urgent+critical) |
| limit | integer | No | Max messages (default: 10) |
| since | string | No | ISO8601, only messages after this time |

nexus_ack

Mark messages as processed. Prevents re-delivery.

| Parameter | Type | Required | Description |
| --- | --- | --- | --- |
| message_ids | string | Yes | Comma-separated UUIDs to acknowledge |

nexus_history

Query processed/expired messages for audit and debugging.

| Parameter | Type | Required | Description |
| --- | --- | --- | --- |
| agent_id | string | No | Filter by agent (default: all, lumina only) |
| correlation_id | string | No | Find messages related to a work order |
| hours_back | integer | No | Look back N hours (default: 24, max: 168) |
| limit | integer | No | Max results (default: 50) |

## 5.2 Postgres schema

Database: lumina_inbox

User: lumina_inbox_user

Host: CT300 (PVS)

Credentials: Infisical moosenet-services: INBOX_DB_HOST, INBOX_DB_USER, INBOX_DB_PASS

CREATE DATABASE lumina_inbox;

CREATE USER lumina_inbox_user WITH PASSWORD '...';

GRANT ALL PRIVILEGES ON DATABASE lumina_inbox TO lumina_inbox_user;

CREATE TABLE inbox_messages (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

from_agent      VARCHAR(32) NOT NULL,

to_agent        VARCHAR(32) NOT NULL,

message_type    VARCHAR(32) NOT NULL,

priority        VARCHAR(16) NOT NULL DEFAULT 'normal',

payload         JSONB NOT NULL,

correlation_id  VARCHAR(64),

created_at      TIMESTAMPTZ NOT NULL DEFAULT now(),

expires_at      TIMESTAMPTZ NOT NULL DEFAULT now() + INTERVAL '24 hours',

read_at         TIMESTAMPTZ,

processed_at    TIMESTAMPTZ,

status          VARCHAR(16) NOT NULL DEFAULT 'pending'

CHECK (status IN ('pending','read','processed','expired'))

);

CREATE INDEX idx_inbox_recipient ON inbox_messages(to_agent, status, priority);

CREATE INDEX idx_inbox_correlation ON inbox_messages(correlation_id);

CREATE INDEX idx_inbox_expires ON inbox_messages(expires_at) WHERE status='pending';

CREATE INDEX idx_inbox_created ON inbox_messages(created_at DESC);

TTL cleanup (run via cron every 15 min on CT300):

UPDATE inbox_messages SET status='expired' WHERE status='pending' AND expires_at < now();

## 5.3 Flag-graded heartbeat

| Priority | Flag | Response | Latency | Example |
| --- | --- | --- | --- | --- |
| critical | RED | Process now + notify Peter via Matrix | < 5 min | Security alert, agent stuck |
| urgent | AMBER | Process on next 5-min check | < 10 min | Work order complete |
| normal | GREEN | Process on 30-min heartbeat | < 35 min | Status update |
| low | BLUE | Daily review cycle | < 24 hr | FYI, non-urgent info |

Cost: 288 checks/day at ~$0.0001 each = ~$0.03/day. Empty inbox check: 1 tool call, ~80 tokens.

## 5.4 Message payload schemas

work_order

{ "task": "import_trackers",

"description": "Import 6 tracker files into Plane",

"inputs": { "source": "gitea://moosenet/lumina-engram/trackers/",

"files": ["arcade-tracker.jsx", ...], "target": "plane://moosenet" },

"expected_outputs": { "projects_created": 6 },

"constraints": { "max_retries": 3, "rate_limit_pause_seconds": 5,

"timeout_minutes": 30 } }

result

{ "task": "import_trackers", "status": "completed",

"summary": "6 projects created, 187 items imported, 0 errors",

"details": { "projects": [...], "errors": [], "duration_seconds": 342 } }

escalation

{ "task": "import_trackers",

"reason": "Cannot map status value: maybe",

"options": ["Skip items", "Map to backlog", "Ask Peter"],

"blocked_items": 3, "completed_items": 151 }

status

{ "task": "import_trackers",

"progress": { "completed": 4, "total": 6 }, "items_so_far": 134 }

heartbeat

{ "agent": "axon", "status": "idle", "queue_depth": 0,

"last_completed": "2026-04-05T14:30:00Z" }

# 6. Repository structure

| Repo | Contents | Deploys to |
| --- | --- | --- |
| moosenet/lumina | Project docs, specs, architecture, session logs | Reference only |
| moosenet/lumina-terminus | All MCP tool modules (nexus, axon, vigil, sentinel, engram, plane, gitea, etc.) + server.py + shared utils | CT214 /opt/ai-mcp/ |
| moosenet/lumina-fleet | All agent processes (axon/, vigil/, sentinel/, vector/, seer/) + shared libs | CT310 /opt/lumina-fleet/ |
| moosenet/lumina-engram | Knowledge base files, activity journal, behavioral patterns (data, not code) | Gitea only |

ARCADE GitHub repo: Archive (read-only). Active development moves to Vector within lumina-fleet.

PART 2: CLAUDE CODE BUILD INSTRUCTIONS

# 7. Environment context

You are building the Lumina Nexus inter-agent inbox system on MooseNet, a 3-node Proxmox homelab. The operator is Peter, a non-developer who directs work via voice transcription. He cannot SSH into containers or run commands himself — you do all implementation.

## 7.1 Infrastructure you will work with

| Container | Node | IP | Role | Access |
| --- | --- | --- | --- | --- |
| CT305 | PVS (.104) | 192.168.0.217 | IronClaw / Lumina agent | SSH from PVS host |
| CT214 | PVM (.103) | 192.168.0.226 | Terminus (MCP hub), 98+ tools | SSH from PVM host |
| CT300 | PVS (.104) | (verify) | Postgres | SSH from PVS host |
| CT310 | PVS (.104) | 192.168.0.120 | Agent fleet (Axon, Vigil, Sentinel) | SSH from PVS host |
| CT315 | PVS (.104) | 192.168.0.232 | Plane CE | API only |

## 7.2 Critical rules

Proxmox pct commands run from the HOST of the container. CT214 is on PVM. CT305/CT300/CT310/CT315 are on PVS. You cannot pct exec a PVS container from PVM.

pct exec does NOT expand shell globs. Use find to get real paths, then reference them explicitly.

For large files, use pct push, not heredocs. Heredocs through pct exec break with complex content. Write files locally on the node, then pct push into the container.

Secrets are NEVER pasted into conversation. Use placeholder values, then Peter edits them interactively. Or use Infisical fetch scripts.

File transfer path: Download locally → TrueNAS Workspaces folder → PVM at /mnt/pve/tn-client-working/Workspaces/ → SCP to PVS /tmp/ → pct push into container.

Verify state before changing it. Always check what exists before creating, modifying, or deleting.

## 7.3 Existing patterns to follow

MCP tool pattern: See briefing_tools.py (Vigil) and ops_tools.py (Sentinel) on CT214 for the exact module structure. Register tools in server.py import block.

Sub-agent pattern: See /opt/briefing-agent/briefing.py (Vigil) and /opt/agent-ops/ops.py (Sentinel) on CT310. MCP tool on CT214 SSHes to CT310 and runs the Python script.

Infisical secrets: CT214 uses /opt/ai-mcp/fetch-mcp-secrets.sh (runs as ExecStartPre or manually). Add new secret names as stub lines in .env before first fetch.

Smart Proxy (Refractor): llm-proxy.py on CT305:4000. Add new keyword categories for nexus tools. Follow existing category pattern.

# 8. Build phases

Execute in order. Each phase is independently testable. Stop at any phase and the system works up to that point. Ask Peter for confirmation before moving to the next phase.

## Phase 1: Postgres backend (30 min)

Goal: lumina_inbox database exists on CT300, CT214 can connect to it.

Step 1.1: Verify CT300 Postgres

SSH to PVS, pct exec 300. Check Postgres is running, get version. Find pg_hba.conf location. Check if it accepts connections from CT214’s IP (192.168.0.226).

pct exec 300 -- bash -c 'systemctl status postgresql; psql --version'

Step 1.2: Create database and user

Create the lumina_inbox database, lumina_inbox_user, and grant permissions. Use a placeholder password — Peter will set the real one via Infisical.

pct exec 300 -- bash -c 'sudo -u postgres psql -c "

CREATE USER lumina_inbox_user WITH PASSWORD 'PLACEHOLDER';

CREATE DATABASE lumina_inbox OWNER lumina_inbox_user;"'

Step 1.3: Apply schema

Create the inbox_messages table and indexes. Write the SQL to a file, pct push it, then run via psql.

Step 1.4: Configure network access

Add CT214’s IP (192.168.0.226) to pg_hba.conf if not already present. Add UFW rule on CT214 allowing outbound to CT300:5432 if needed.

Step 1.5: Add Infisical secrets

Add INBOX_DB_HOST, INBOX_DB_USER, INBOX_DB_PASS to Infisical moosenet-services project. Add stub lines to CT214 /opt/ai-mcp/.env. Update fetch-mcp-secrets.sh to fetch the three new secrets.

✅ Test: From CT214, connect to CT300 lumina_inbox and INSERT + SELECT a test message. Verify round-trip.

## Phase 2: Nexus MCP tools (45 min)

Goal: nexus_send, nexus_check, nexus_read, nexus_ack, nexus_history are callable from IronClaw via MCP.

Step 2.1: Install psycopg2

pct exec 214 -- bash -c 'cd /opt/ai-mcp && .venv/bin/pip install psycopg2-binary'

Step 2.2: Build nexus_tools.py

Create /opt/ai-mcp/nexus_tools.py following the same module pattern as briefing_tools.py. The module should:

Connect to Postgres using env vars (INBOX_DB_HOST, INBOX_DB_USER, INBOX_DB_PASS, database name hardcoded as lumina_inbox).

Implement 5 tools: nexus_send, nexus_check, nexus_read, nexus_ack, nexus_history.

Enforce access control: validate from_agent and to_agent per the access control matrix.

Handle connection pooling or reconnection gracefully.

Return clean JSON responses matching the schemas in section 5.1.

Step 2.3: Register in server.py

Add nexus_tools import to /opt/ai-mcp/server.py, same pattern as other modules.

Step 2.4: Restart MCP server and verify

pct exec 214 -- bash -c 'cd /opt/ai-mcp && .venv/bin/python server.py --stdio < /dev/null' # quick test

Then from CT305, verify tools are visible:

ironclaw mcp test moosenet

✅ Test: From CT305, ask Lumina to call nexus_send and nexus_check. Verify a message round-trips through Postgres.

## Phase 3: Lumina integration (20 min)

Goal: Lumina can use Nexus tools, and her heartbeat automatically checks the inbox.

Step 3.1: Add Refractor category

Add nexus category to llm-proxy.py on CT305. Keywords: nexus, inbox, message, send, check, delegate, work order. Include nexus_* tools in the category’s tool list.

Step 3.2: Update LUMINA.md

Add delegation instructions to the autonomy/behavior section:

For complex work requiring more than ~5 tool calls (bulk imports,

multi-project operations), use nexus_send to delegate to Axon.

Create a work order with task, inputs, expected_outputs, constraints.

Monitor via nexus_check on heartbeat. Report results to Peter.

Step 3.3: Create inbox-monitor routine

Create a new IronClaw routine: name=inbox-monitor, interval=5min, use_tools=true, quiet_hours=11PM-7AM PT.

Prompt: "Check your Nexus inbox. If critical or urgent messages, read and act immediately. Otherwise, stay silent."

Important: IronClaw routines with use_tools=true cannot be edited in place — they must be deleted and recreated.

✅ Test: Manually insert a test message into Postgres addressed to lumina with priority=urgent. Wait for heartbeat. Verify Lumina reads and acknowledges it.

## Phase 4: Axon agent (60 min)

Goal: Axon receives work orders via Nexus, decomposes into Plane tasks, executes as Python API calls, reports results back via Nexus.

Step 4.1: Create The Plexus project in Plane

Use Plane API to create project: name="The Plexus", identifier="PX", in workspace moosenet. Create default states: queued, running, done, failed, escalated.

Step 4.2: Build axon.py on CT310

Create /opt/lumina-fleet/axon/axon.py. The agent should:

Poll its Nexus inbox periodically (every 60 seconds) for work_order messages.

Decompose work orders into atomic tasks.

Create corresponding work items in The Plexus (Plane).

Execute each task as pure Python API calls (Plane API, Gitea API).

For tasks requiring judgment (parsing, label naming), send scoped prompts to local Qwen 2.5:7b via LiteLLM on CT215.

Handle retries (max 3, with exponential backoff).

On completion: nexus_send(to=lumina, type=result, payload={summary}).

On stuck/ambiguous: nexus_send(to=lumina, type=escalation, payload={reason, options}).

Update Plexus task states throughout execution.

Step 4.3: Build axon_tools.py on CT214

MCP wrapper tools: axon_submit, axon_status, axon_cancel, axon_list, axon_result. Each tool SSHes to CT310 and runs axon.py with the appropriate command, same pattern as ops_tools.py.

Step 4.4: Create systemd service for Axon

axon.service on CT310. Runs axon.py as a persistent process that polls Nexus. Restart=always.

✅ Test: Ask Lumina to create 3 labels in a test Plane project. Verify: Lumina delegates via Nexus → Axon picks up → Axon executes → Axon reports result → Lumina reads result on heartbeat.

## Phase 5: End-to-end validation (30 min)

Goal: Full delegation loop works from Peter’s Matrix message to completion report.

Step 5.1: Simple delegation test

Peter asks Lumina via Matrix: "Create a test project in Plane called Nexus-Test with 3 work items." Observe the full flow.

Step 5.2: Escalation test

Send Axon a work order with intentionally ambiguous data. Verify Axon escalates to Lumina via Nexus instead of failing silently.

Step 5.3: Flag priority test

Insert a critical-priority message into Lumina’s inbox. Verify the 5-min heartbeat catches it and Lumina acts + notifies Peter.

✅ All tests pass: Nexus and Axon are operational. Lumina can delegate bulk work and receive results asynchronously.

# 9. Future extensions (not in this build)

| Extension | Priority | Notes |
| --- | --- | --- |
| pg_notify real-time delivery | Medium | LISTEN/NOTIFY for instant critical messages |
| Engram journal writes | Medium | Axon writes execution logs to lumina-engram |
| Vigil/Sentinel rename | Low | Rename briefing_tools.py → vigil_tools.py, ops_tools.py → sentinel_tools.py |
| Seer (research agent) | Low | New agent in lumina-fleet for deep web research |
| Vector (dev loops) | Low | Migrate ARCADE into lumina-fleet |
| Matrix direct notify | Medium | Critical inbox messages trigger Matrix message immediately |
| SQLite fallback | Medium | For deployments without Postgres |
| Docker Compose packaging | Backlog | One-command deployment for new users |
| lumina.yaml config file | Backlog | Unified config for agent roster, inference tiers, inbox backend |
| Setup interface for custom names | Backlog | Let operators choose their own naming schema |

# 10. Current state reference

| Item | Value |
| --- | --- |
| IronClaw version | v0.19.0 (current release v0.24.0, upgrade not required) |
| MCP tools on Terminus | 98+ across 20 modules, 24 Plane tools, 138 total via Refractor |
| Refractor (Smart Proxy) | llm-proxy.py on CT305:4000, 12 categories, filters 138 → 17-28/turn |
| Plane CE | CT315, workspace: moosenet, lumina user: lumina@moosenet.online |
| Daily operating cost | $0.50-1.50. Nexus adds ~$0.03/day |
| Vigil (briefings) | CT310 /opt/briefing-agent/, morning 6:45AM + afternoon 3:50PM PT |
| Sentinel (ops) | CT310 /opt/agent-ops/, 10 health checks |
| Local LLM | Qwen 2.5:7b on VM901 (PVE), via LiteLLM on CT215 |

Lumina Nexus · PRD + Build Instructions · 2026-04-05